## Slide 1: WorldBuilder October 2019
by The World Builders
Jacob Wynd (Product Owner)
Youyou Zhao
Elizabeth Dinh
Aaron Gormley
George Redhead
Company or organization logo (if applicable)

## Slide 2: WorldBuilder
Use procedural generation to generate world maps suitable for tabletop RPG settings
Have an intuitive and informative GUI for letting the user view and interact with the map
Display variable levels of map detail at different scales
Allow for user customization of the world generation process
Procedurally generate dungeon submaps
Be able to display maps using different classification layers
High Level Goals

## Slide 3: Sprint 1
  User Stories
  As a GM I would like to generate a world map (Large map generation)
  As a user I’d like to interact with the application without learning unix (GUI)
  Spikes
  Determine what language(s) are best suited for procedural generation for both the front and back-end
  Understand the fundamentals of procedural generation
  Learn the methodology and types of procedural map generation
  Research similar products to understand the benefits and pitfalls of procedurally generated maps
  Infrastructure tasks
  Acquire and study existing codebases for procedurally generated maps
  Design the underlying architecture of the program
  Download all necessary IDEs and visual development environments
  Acquire visual assets for large map generation

## Slide 4: Sprint 2
  User stories
  As a GM I would like to generate a fine scale map (Small map generation)
  As a GM I would like to zoom in for greater levels of detail (Map scaling)
  As a GM I would like to save the map in other formats (Map saving)
  As a GM I would like to author content (Map customization)
  Spikes
  Understand mixed initiative procedural generation
  Research databases and user data storage on the cloud
  Study user-end art programs
  Infrastructure tasks
  Acquire visual assets for small map generation
  Design architecture of mixed initiative subsystem

## Slide 5: Sprint 3
  User stories
  As a GM I would like to add my own content to the content database (Custom user assets)
  As a GM I would like to regenerate particular regions (Regional PCG)
  As a GM I would like to hide certain map details from my players (Asymmetric information hiding)
  As a GM I would like to generate dungeons (Dungeon generation)
  As a GM I would like to set waypoints in particular areas and return to them with ease (Quick waypoint navigation)
  Spikes
  Research principles of good dungeon design
  Study applications which have implemented regional PCG
  Investigate uneven layer maps
  Infrastructure tasks
  Design the architecture of a dungeon generator
  Prepare databases that allow for user-defined assets

## Slide 6: Sprint 4
  User stories
  As a user I would like to see a political map
  As a user I would like to see a topological map
  As a user I would like to see a biome based map
  As a user I would like to see an economic map
  Spikes
  Research the historical distribution and movement of political borders
  Learn how PCG can be used to generate convincing topographic maps
  Learn basic economics
  Research the intersection between economics, political alliances, geography, and topography to convincingly generate all these together in a spatially believable manner
  Infrastructure tasks
  Design generators capable of creating each of these layers
  Design a system in which the layers are combined in a believable way

## Slide 7: Architecture
Procedural World Map Generator (Teleological)
Procedural Local Map Generator (Ontogenetic)
Display Map
On window load or button pressed, generate world Map
Click On World Map
Intermediate data to be translated by front end

## Slide 8: Challenges/Risks
Lack of experience with generative design
Making a product with both an extensive back-end and front-end
Scheduling regular meetings
Working with unfamiliar technology
Git version control and merge conflicts

## Slide 9: Technologies
Front-end: React.js
Back-end: Node.js with Express.js
Database: Firebase
Team Communication: Discord
Version Control: Github
Team Documentation: Google Drive
Scrum Project Management: KanbanFlow

## Slide 10: Minimum Viable Product
We hope to complete an early functional version of WorldBuild. This early build will include fundamental GM tools such as
Large scale map generation which populates a world with interconnected biomes
Extensive customization options for the user, including user-authored and customized content
Varying levels of detail allowing for more versatility in the usage of the world
Saving and seed generation for easy map reuse